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event schedule planner





PROJECT PHASE�
START DATE�
END DATE�
�
Lockers, halls and Cafe walls at High School cleaned�
06/05/07�
06/11/07�
�
Skill Center building cleaning �
06/12/07�
06/25/07�
�
High School Offices and Jeff’s Office�
06/26/07�
06/30/07�
�
RCTC Office, Cosmo, Graph, Art, Health, Child care and Room 34�
07/01/07�
07/11/07�
�
Culinary Arts, Kitchen and Cafe�
07/14/07�
07/22/07�
�
Electronics, Elec. Eng., Comp. Sci., Draft & Design, Room 18, 40, 41,14, 36 and 35 �
07/23/07�
08/05/07�
�
Hallways�
08/06/07�
08/12/07�
�
Welding, Facility, Building Trades, Auto Body, Auto Tech and Tool & Die�
08/13/07�
08/22/07�
�
Lockers, halls and Cafe walls at High School cleaned�
�
�
�






project:     Summer Cleaning


 By: Steve Sceiford - Facilities Manager


We will try to hold to this schedule as best as we can; dependent on vacations, sick days and unplanned events. As you can see this is a very aggressive schedule there is little give in it. So if you would please plan your needs to the times that we are not in your areas.





Thank you for your support in completing this task.











