# Erie County Technical School

# Director’s Report

# January 2020

Roundabout

- There has been no activity on the ECTS site.

- No contact from PennDOT regarding the sale or process for eminent domain.

Renovation Status

- Contacted Architect Chris Coughlin provided an initial line drawing of the renovation project for consideration with a request for initial input.

- Dr. Walker, Principal Tarasovitch, and Facilities Manager VonVolkenburg collated a list of questions for clarification and requested a brief meeting with Architect Coughlin to review the questions prior to calling a meeting of the Renovation Committee.

- Design and drawings are progressing as scheduled.

- With changes in the JOC and Bill Hall’s retirement, it is time to consider replacements for the Renovation Committee.

- Payments for architectural services – Three payments to equal $675K:

  - Invoices went to School Districts in October for initial payment (1/3 of $675K).

  - Initial payment to the Architect was made as scheduled.

  - Payment two (2) of three (3) will be billed in approximately February-March 2020.

  - Payment three (3) of three (3) will be billed at project completion in approximately April.

- The ECTS will process financial transactions for the design work on a “pass-through” basis.  The ECTS will prepare/send invoices to each school district for their pro-rated shares of the design work.

CAEP Contract

- The Superintendents (PAC) selected a new vendor for CAEP services in 2020/2021 – One (1) year contract.

- The Superintendents (PAC) have recommended the JOC consider/approve a draft contract for CAEP services in 2020/2021 – One (1) year contract.

- Following an initial contract year, the PAC discussed the desirability of moving to a longer contract period for several reasons.

RCTC

- Currently conducting the analysis called for in the Director’s Performance Goals for this year.

Grants

- PCCD School Safety and Security Grant.

  - PCCD has a safety grant program AND an eGrants submission site – DIFFERENT from PDE who also has a safety grant program AND a different eGrants submission site.

  - Decisions coming in February (Much later than anticipated).

  - Award notifications in March.

  - Application amount was ~$225K.

- PDE Target School Safety Equipment Grant.

  - Decisions much later than anticipated (Expected in early Fall 2019).

  - Pre-award notice received the week of January 6th, 2020.

  - Update of contact information requested with re-submission of grant application.

  - Exact date of award notification not provided by PDE.

- Perkins Grant.

  - The ECTS generally receives ~$325K+ in Perkins funds each year.

  - The largest cost allocation of the ECTS for Perkins funds pays for Teaching Aides.

  - Significant changes in process, pre-application requirements (Comprehensive Local Needs Assessments), and pre-submission prior to being allowed to submit a Perkins Grant Application (2020 and going forward).

  - Dr. Walker has completed ALL mandatory Perkins Grant trainings and meetings.

  - The ECTS teams worked collaboratively to conduct the CLNA and are prepared to submit the CLNA pre-application requirements when the grant window opens in mid-January.

Budget

- ECTS 2020/2021 Proposed Budget.

  - We are currently where we should be with our progress in the budget process.

  - PAC supports the proposed budget.

  - JOC consideration of the proposed budget -- Tonight.

  - Next steps and timing in the ECTS Consortium budget process.

ECTS Operations

- Joint JOC/PAC/ECTS dinner event/meeting – Planning for early February.

  - NOT a formal business meeting.

  - Light agenda for context.

- Risk, Vulnerability, and Assessment Team inspection Completed (December 2019).

  - Report available in January or February 2020.

  - The RVAT inspection report will come to the JOC.

- SkillsUSA Regional Competition – Friday, January 17th, 2020 at the New Castle School of Trades

- All teaching observations completed as scheduled for the Fall 2019 (Director = 1/2 , Principal = ½).

- All semi-annual evaluations for Vocational I teachers (non-tenured teachers) for the fall 2019 to be completed January 30th and 31st, 2020.

- Scheduling teaching observations for the Spring 2020 (Director = 1/2 , Principal = ½).

- PCCD Safety Grant ($300K+) – Due November 4, 2019 – Still no formal response.

  - Supplemental Equipment Grant ($35 -- $50K depending on OAC requests) Due in approximately late November/December – The grant has not been posted yet.

  - Perkins Grant – Two primary submission dates ($325K+) – Comprehensive Learning Needs Assessment (CLNA) and full application – January 2020 and late spring/early summer.

  - The Perkins CLNA was completed in two meetings – Late November and early December.

  - The Perkins CLNA must be submitted via PDE eGrants website for approval prior to becoming eligible to submit a full Perkins Grant Application.

  - The window for CLNA submission is mid-January.

Student Activity

- Sandy Carr and Lesa Scalise Presenting.