# Erie County Technical School

# Director’s Report

# October 2019

Roundabout

- This project has been quiet. PennDOT and/or Summit Township have been on-site to locate utilities via hydraulic excavation.  The excavation site was repaired.

- No contact from PennDOT regarding the sale or process for eminent domain.

Renovation Status

- Conducted meeting of the Facilities Maintenance and Renovation Committee along with representatives from the Architect and Mechanical Contractor to discuss the renovation.

- Discussed the need for phases in the renovation for purposes of maintaining operations during the school year – The renovation, once started, will take approximately one full year and the school cannot be closed.

- Discussed the timing of payments for architectural services – Three payments to equal $675K:

  - One will be billed now.

  - One will be billed in approximately February-March 2020

  - Last will be billed at project completion in approximately April.

- The ECTS will process financial transactions for the design work on a “pass-through” basis.  The ECTS will prepare/send invoices to each school district for their pro-rated shares of the design work.

CAEP Contract

- The Superintendents (PAC) requested that we seek proposals from three service providers for a new CAEP program consistent with the operational details specified by the Superintendents.

- The PAC requested that the three potential service providers each give a 20 minute presentation with 10 minutes following for questions.

- The presentations are all scheduled for November 22, 2019.

- The presentation meeting was pushed forward as much as possible to better facilitate the School District and ECTS budgeting processes.

RCTC

- Currently conducting the analysis called for in the Director’s Performance Goals for this year.

ECTS Operations

- We continue with mandatory training and preparation for the 2020/2021 Perkins Grant application.

- I am preparing three grant applications that are due at various points this year:

  - PCCD Safety Grant ($300K+) – Due November 4, 2019.

  - Supplemental Equipment Grant ($35 -- $50K depending on OAC requests) Due in approximately late November/December – The grant has not been posted yet.

  - Perkins Grant – Two primary submission dates ($325K+) – CLNA and full application – January 2020 and late spring/early summer

- Dr. Walker and Principal Tarasovitch are continuing with “formal observations” for faculty members (pre-conferences, formal evaluations, post-conferences).

- Dr. Walker and Business Manager Terri Birchard are moving into the 2020/2021 budgeting process.

Student Activity

- Sandy Carr and Lesa Scalise Presenting.