# Erie County Technical School

# Director’s Report

# April 2021

Renovation Status

- Plan and design are at BIU for inspection.

- There was a pre-bid meeting for potential contractors to tour the ECTS and ask questions on Thursday, April 22nd, 2021.

- The renovation is out for bid now and bids are due on May 13th, 2021.

- Clerk of the Works candidate Rob Estok completed a review of the renovation design and plans (not to exceed 20 hours) and the report Rob provided was sent  to all members of the JOC and PAC.

- The cost for construction materials (particularly wood and steel) are unusually high right now due to logistics delays associated with the pandemic.

ECTS Schedule

- The ECTS returned to full-time, in-person instruction on April 8th, 2021.

  - The Erie County Department of Health, in coordination with our Pandemic Coordinator, closed the school for in-person instruction for 2.5 days on Wednesday, April 21, 2021.

  - All ECTS instructional activities will continue during the school closure via on-line/remote instruction.

- A modification to the ECTS Health and Safety Plan was presented this evening to reflect our return to full-time, in-person instruction.

ECTS Operations

- We will be soliciting bids for a Plasma Cutting System early next week as the system cost exceeds the bidding threshold.  The Plasma Cutting system will be paid for by grant resources.

- We anticipate requesting JOC approval of the Plasma Cutting System bids in May leaving just enough time to purchase/install the system before the year end.

- We received an approximately $260K grant (GEER II, also know as the Continuity of Education in Career and Technical Centers Grant II).

- The timing for submitting the GEER II Grant application is very short (May 10th).

- As an ECTS Administration, we have convened our first planning meeting for the GEER II grant and are currently considering and prioritizing ECTS needs.

- We are preparing for a Perkins Stakeholder’s Meeting in early May.

- Principal Tarasovitch, Sandy Carr, and I participated in a mandatory and virtual training for the Carl Perkins grant program in mid-April.

- We are preparing for a Local Advisory Committee Meeting in early May.

- Work on an Electro-Mechanical Engineering Technology (Mechatronics) program with a Drone Technology emphasis continues.

- We are scheduled to have a graduation ceremony inside the ECTS grouped/focused by lab to reduce the exposure to a mass-gathering.  One lab at a time will be called to the Cafeteria for a lab-specific graduation ceremony.

- Many thanks to the Graduation Planning Committee!

- 339 Audit

  - PDE revised their timeline for 339 Audits moving our required audit from March 2021 until a date TBD in 2021/2022.

  - We are finalizing our 339 Audit materials now as intended.

- ECTS Comprehensive Plan (three-year cycle).

  - The ECTS is a Phase 3 school originally scheduled for 2021.

  - PDE revised their timeline for Comprehensive Planning moving our required audit from 2021 until a date TBD in 2021/2022.

Student Activity

- SkillsUSA conference call was conducted with regional CTC Directors.

- There will NOT be a District 10 SkillsUSA competition this year due to COVID-19.

- There will be an ECTS-specific SkillsUSA competition this year.

Other Action Items This Month