# Erie County Technical School

# Director’s Report

# August 2020

Roundabout

- Dr. Walker and Solicitor Sennett met with a PennDOT representative to discuss the process used for PennDOT assessing value of the land to be used for the roundabout.

- The PennDOT representative reported that a value had been established and that the value was being reviewed by PennDOT legal prior to sharing with the ECTS community.

- The PennDOT representative did not identify a date for presenting an offer to the ECTS community.

Renovation Status

- Following the presentation at our last JOC meeting by Architect Chris Coughlin, sending school districts were invoiced for payment two of three for the renovation pre-bid design work.

- Architect Chris Coughlin has not submitted an invoice to the ECTS for the third of three payment for the renovation pre-bid design work.

Secure Vestibules

- Installation of the both secure vestibules is nearing completions as scheduled.

ECTS Schedule

- Based on the publication of guidance for instructional delivery models by the Pennsylvania Department of Education and the Pennsylvania Department of Health, and based publication of COVID-19 related data for Erie County, The ECTS will begin the 2020/2021 academic year on the hybrid schedule approved by the JOC at our last meeting.

RCTC

- The ECTS Administration has notified Identogo representatives it wishes to discontinue fingerprinting operations. Identogo representatives have acknowledged receipt of our notification.

- A final date of fingerprinting services has not been determined.

- A date for Identogo to pick up their equipment has not been determined.

- The RCTC operation has begun scheduling Emissions and Inspections courses for the general adult public.

ECTS Operations

- We received notice from PDE that a non-competitive grant has been allocated to help Career and Technical Centers begin operations given the challenges of a pandemic.

  - The ECTS allocation in the COVID-19-related grant is $116,000.

  - Plans for allocating the grant resources are currently being discussed by the ECTS Administration.

- Dr. Walker has been notified by PDE that we will receive a Chapter 339 Audit this year as part of a normal three year cycle.

  - A Chapter 339 Audit is a major work effort involving the administration, faculty and multiple staff.

- Given the immediacy of operational needs associated with the pandemic, and the on-boarding of a new ECTS Administrative Team member, the ECTS Administration will defer the annual retreat.

- Dr. Walker and the Administrative Team are in the final stages of preparing a 2020/2021 Priority Action Plan.

    - A central piece of the 2020/2021 Priority Action Plan will be continuation of the large-scale, school-wide, and transformational  curriculum enhancement effort approved last year by the JOC --  we are entering year two of three to complete this work.

- The ECTS Administration has conducted interviews of School Resource Officer candidates.

  - Deputy Dehart took another position.

Student Activity

N/A during the Summer.

Other Action Items This Month